EIME

Embark Invoice Mapping Engine

Implementation Bundle — Index & Build Guide

Generated: 2026-05-07  |  design-bundle-orchestrator  |  DRAFT — Pending Registry Approval

# 1. What This Bundle Is

This bundle contains the complete design artifacts for EIME — the Embark Invoice Mapping Engine. It is organized for handoff to the development team. Everything here is ready to implement; nothing requires further design work before coding begins (except the open items listed in §7).

EIME automates the end-to-end church accounting workflow: invoice ingestion → GL classification → fund restriction enforcement → human-in-the-loop review → approval → journal entry drafting → ledger posting, with bank reconciliation and payment initiation as downstream phases. It is purpose-built for Episcopal and other denominational churches and uses a CrewAI skills-based architecture where all domain knowledge lives in SKILL.md files loaded at runtime.

Source documents: EIME_Functional_Requirements_v1.docx (FRD) and EIME_FRS_v1_0_1.docx (FRS). Full extraction in docs/source_extraction.md.

# 2. Bundle Contents

| Directory / File | What's In It | Produced By | Count |
| --- | --- | --- | --- |
| skills/ | 19 SKILL.md files — one per discrete agent capability | crewai-skills-architect | 19 |
| membranes/ | Accounting domain membrane configuration YAML | membrane-agent-designer | 1 |
| perturbations/ | 10 new perturbation YAML registrations | membrane-agent-designer | 10 |
| guiders/ | 2 new guider SKILL.md files (accounting-integrity, payment-dedup) | membrane-agent-designer | 2 |
| mesh/ | mesh_config.yaml, asyncapi.yaml, event_envelope.schema.json | redis-mesh-wiring | 3 |
| docs/source_extraction.md | Structured extraction from the two FRD/FRS source docs | Phase 1 | 1 |
| docs/registry-additions.xlsx | Registry diff for review before write-back | write_registry_diff.py | 1 |
| docs/inventory_snapshot.json | Snapshot of all three canonical registries at run start | load_registries.py | 1 |

# 3. Skill Library (19 Skills)

All skills follow the path convention skills/<archetype>/<skill-name>/SKILL.md. The skill router discovers them at runtime — no Python code changes are needed to add a skill to the library.

## 3.1 Orchestrator

| Skill | Purpose | Key Inputs | Key Output |
| --- | --- | --- | --- |
| invoice_processing_workflow | Top-level workflow planner; emits execution plan for the Flow layer | upload_path, church_id, fiscal_year | ExecutionPlan (step sequence) |

## 3.2 Researcher

| Skill | Purpose | Key Inputs | Key Output |
| --- | --- | --- | --- |
| coa_reference_loader | Load COA, funds, allocation schedules, denomination rules | church_id, fiscal_year | AccountingContext |
| vendor_history_lookup | Query 12 months of GL postings for a vendor as classification prior | vendor_name, church_id | VendorHistory[] |

## 3.3 Worker

| Skill | Purpose |
| --- | --- |
| pdf_extraction | Extract InvoiceDocument from PDF/image; handles OCR |
| line_item_classifier | Classify each line by expense category, ministry area, and flags (housing, missions, capitalise, apportionment, split) |
| gl_account_mapper | Map classified lines to GL accounts with confidence scores and split allocation |
| journal_entry_builder | Assemble final posting lines into JournalEntry; generate audit trail PDF |
| credit_memo_handler | Reverse-post credit memo lines against original AP entry |
| payment_matching | Match payment remittance to open AP invoices; dedup check against Vanco |
| housing_allowance_validator | Validate housing/parsonage expenses against annual allowance election |
| missions_passthrough_handler | Handle conduit missions disbursements; enforce committee attestation |
| capitalisation_checker | Determine must_capitalise flag and correct fixed-asset account |
| expense_taxonomy_v1 | Church expense taxonomy reference (40+ categories) loaded by line_item_classifier |
| denomination_rules/episcopal | Episcopal-specific rules: diocesan assessment, Canon Title I §7, parochial report fields |
| denomination_rules/umc | UMC rules: GCFA COA, apportionment computation, circuit segregation |
| denomination_rules/catholic_parish | Catholic parish: diocese COA control, offertory/second-collection, Mass stipend |

## 3.4 Reviewer

| Skill | Purpose | Verdicts |
| --- | --- | --- |
| allocation_reviewer | Validate draft allocations against restriction rules, confidence threshold, housing limit, capitalisation check | APPROVED ¦ REVISE ¦ ESCALATE |

## 3.5 Conversationalist

| Skill | Purpose |
| --- | --- |
| hitl_invoice_gate | Present escalated items to treasurer / finance committee / personnel committee / missions committee; collect decisions; resume Flow |

## 3.6 Membrane

| Skill | Purpose |
| --- | --- |
| accounting_domain_distillation | Strip internal reasoning; validate completeness; emit JOURNAL_ENTRY_READY to Embark event mesh |

# 4. Accounting Domain Membrane

File: membranes/accounting_domain_membrane.yaml

The membrane is the outer boundary of the EIME domain. It sits between the EIME Invoice Processing domain and the broader Embark event mesh. All signals exiting the accounting domain pass through this membrane's five components:

| Component | Job |
| --- | --- |
| Distiller | Collects completed JournalEntry; strips internal reasoning artifacts; builds AccountingDomainEvent envelope |
| Redactor | Blocks raw PDFs, strips confidence scores and classification rationale, pseudonymizes reviewer IDs before cross-domain publication |
| Guider Layer | 6-position cascade (see below) — annotates, blocks, or escalates |
| Publisher | Emits to Redis Streams on accounting.* channels; enforces rate limits |
| Receptor | Inbound handler for signals from other Embark domains (v1: empty; v2: budget amendments from Stewardship) |

### Guider Cascade (6 positions)

| Position | Guider | Type | Invariant |
| --- | --- | --- | --- |
| 1 | accounting-integrity | NEW | No unbalanced entry or restriction violation crosses; dual-approval enforced |
| 2 | payment-dedup | NEW | No ACH/Vanco JE crosses without Vanco import dedup check |
| 3 | polity-and-deference | Reused (Core Seven) | Confirms dual approval on record; routes single-approver JEs to treasurer |
| 4 | abundance-and-stewardship | Reused (Core Seven) | Requires alternatives before BUDGET_OVERAGE_RISK is published scarcity-only |
| 5 | witness-and-provenance | Reused (Core Seven) | Restriction violations must cite a canon or donor document, not agent inference |
| 6 | dignity | Reused (Core Seven) | Clergy compensation postings receive dignity-impact note |

# 5. New Perturbations (10)

Registry file: perturbations/perturbations.yaml  |  IDs assigned: 59–68  |  All start at maturity: proposed

| ID | Name | Privacy | Class | Notes |
| --- | --- | --- | --- | --- |
| 59 | INVOICE_INGESTED | P1 | Accounting Module | Pipeline entry point; internal domain only |
| 60 | MAPPING_CONFIDENCE_LOW | P1 | Accounting Module | Triggers HITL routing; 0.85 threshold |
| 61 | BUDGET_OVERAGE_RISK | P1 | Accounting Module | Crosses outer membrane to Stewardship; triggers abundance guider |
| 62 | FUND_RESTRICTION_VIOLATION | P1 | Accounting Module | Hard BLOCK; must cite canon or donor restriction |
| 63 | JOURNAL_ENTRY_READY | P0 | Accounting Module | Primary cross-domain emission; stripped summary only |
| 64 | HITL_ESCALATION | P1 | Accounting Module | Routes to treasurer / finance / personnel / missions committee |
| 65 | HITL_DECISION_RETURNED | P1 | Accounting Module | Retained 13 months for audit compliance |
| 66 | APPROVAL_DEADLINE_PRESSURE | P1 | Accounting Module | Extends TEMPORAL_PRESSURE; 48h reminder, 5-day escalation |
| 67 | RECONCILIATION_EXCEPTION | P1 | Accounting Module | Carries corrective JE proposal; bank reconciliation |
| 68 | PAYMENT_DEDUP_RISK | P1 | Accounting Module | Hard BLOCK; Vanco + EIME ACH conflict; new payment-dedup guider |

# 6. Event Mesh (Redis Streams + Pub/Sub)

Files: mesh/mesh_config.yaml, mesh/asyncapi.yaml, mesh/event_envelope.schema.json

All channels follow the naming convention: {tenant}:{domain}:{kind}:{lifecycle}:{type}

## 6.1 Cross-Domain Channels (outer membrane)

| Channel | Transport | Privacy | Consumers |
| --- | --- | --- | --- |
| embarknow:accounting:impact:proposed:journal_entry_ready | Streams | P0 | stewardship:budget_tracker, reporting:financial_reports, stewardship:journal_entry_listener |
| embarknow:accounting:impact:proposed:budget_overage_risk | Streams | P1 | stewardship:budget_tracker, reporting:budget_dashboard |
| embarknow:accounting:impact:proposed:reconciliation_completed | Streams | P0 | reporting:financial_reports, stewardship:period_close_listener |

## 6.2 Internal Domain Channels

| Channel (suffix) | Transport | Purpose |
| --- | --- | --- |
| invoice_ingested | Streams | Pipeline entry; status narrator |
| mapping_confidence_low | Streams | Triggers HITL router |
| fund_restriction_violation | Streams | Hard block; compliance log (13 months) |
| hitl_escalation | Streams | Routes escalated items to notification dispatcher |
| hitl_decision_returned | Streams | Resumes suspended Flow (13 months retained) |
| approval_deadline_pressure | Streams | Reminder and escalation scheduler |
| payment_dedup_risk | Streams | Hard block; Vanco dedup resolver |
| advisory_status:processing_status | Pub/Sub | Real-time chat rail status (fire-and-forget) |
| feedback:hitl_outcome | Streams | HITL reviewer feedback for membrane recalibration |

# 7. Recommended Build Order

Follow this sequence. Later phases depend on earlier ones; do not start Phase 3 before Phase 1 is tested.

| Phase | What to Build | Artifacts | Notes |
| --- | --- | --- | --- |
| 1 — Foundation | Perturbations + Membrane | perturbations/perturbations.yaml, membranes/accounting_domain_membrane.yaml, mesh/event_envelope.schema.json | Register perturbations first; the membrane config references them |
| 2 — Transport | Redis mesh channels + consumer groups | mesh/mesh_config.yaml, mesh/asyncapi.yaml | Stand up Redis Streams before any agent sends signals |
| 3 — Skill Library | All 19 SKILL.md files | skills/ directory | Skills are discovered at runtime; no code deploys for skill additions |
| 4 — Guiders | 2 new guiders | guiders/accounting-integrity/, guiders/payment-dedup/ | Guiders run in the membrane cascade — wire them before the membrane goes live |
| 5 — Core Pipeline | pdf_extraction → line_item_classifier → gl_account_mapper → allocation_reviewer → journal_entry_builder | skills/worker/ + skills/reviewer/ | Test with 10 sample invoices across 3 denomination types before advancing |
| 6 — HITL Gate | hitl_invoice_gate + notification dispatcher | skills/conversation/hitl_invoice_gate/ | Requires Phase 5 complete; HITL is the critical path for low-confidence postings |
| 7 — Membrane | accounting_domain_distillation + outer membrane wiring | skills/membrane/accounting_domain_distillation/ | Integrate with Redis in Phase 2 first; membrane emits to event mesh |
| 8 — Approval + Posting | Approval workflow + ACS Realm posting (browser automation) | Approval orchestrator (agent design TBD) | ACS browser automation is highest-ROI feature per FRD §6 gap note |
| 9 — Reconciliation + Payment | Bank reconciliation agent + payment initiation | skills/worker/payment_matching/ | Phase 3 in FRD; payment_dedup guider is pre-wired from Phase 4 |

# 8. Open Items for Engineering

These items were flagged during extraction and were not resolved before bundle generation. They must be resolved before the corresponding build phase begins.

| # | Question | Affects | Assumption Used in Bundle |
| --- | --- | --- | --- |
| Q-1 | ACS-only (FRD) vs multi-ledger (FRS): which scope for v1? | Build Phase 8 — posting integration | FRS values used: multi-ledger abstraction in membrane; ACS Realm as v1 target via ledger_target enum |
| Q-2 | HITL confidence threshold: 0.70 (FRD) vs 0.85 (FRS) | allocation_reviewer + gl_account_mapper skills | FRS value 0.85 used — more conservative, audit-friendly |
| Q-3 | ACS Realm API vs browser automation | Build Phase 8 | Browser automation assumed as primary; API as future upgrade |
| Q-5 | Full GL code → budget owner mapping (only Kyle Bynum confirmed) | hitl_invoice_gate routing + approval chain config | Config-driven; seed data needed from Matt Babcock |
| Q-8 | COA semantic search strategy (embedding model for gl_account_search_tool) | gl_account_mapper accuracy | Engineering spike recommended: FAISS per-tenant index vs keyword fallback |
| Q-9 | Vendor registry ownership for parsonage/missions detection | line_item_classifier accuracy on housing/missions flags | Global Embark registry + church admin local additions assumed |
| Q-12 | Skill authoring governance — sandboxing + reviewer approval for new skills | All skill archetypes | Engineering spike recommended before enabling external skill authors |
| Q-13 (resolved) | Vanco auto-import + EIME ACH double-payment risk | payment_matching + membrane | Resolved via payment-dedup guider + PAYMENT_DEDUP_RISK perturbation |

# 9. Registry Write-Back

The registry diff file is at: docs/registry-additions.xlsx

This workbook contains 3 sheets: Perturbations (10 new entries, IDs 59–68), Guider Capabilities (2 new entries), and Guider Messages (10 new entries). All entries are set to status: proposed.

To apply: confirm the diff at Checkpoint 3, and the orchestrator will append entries to the three canonical registry files. Backups will be written to docs/registry-backup-<timestamp>/ before any changes are made.

The diff file mirrors the canonical registry column structure exactly — a copy-paste merge is also valid if the automated write-back is not used.

# 10. Design Notes

## Scope of This Bundle

Per the design session scope: this bundle covers skills, membranes, perturbations, guiders, and the event mesh. Agent YAML definitions, CrewAI task/crew scaffolds, agent prompts, and the UI FRD are not included in this run. Those artifacts can be generated by re-running the orchestrator with the relevant phases enabled.

## Reused Registry Entries

Four existing Core Seven guiders were wired into the membrane cascade without new registry entries: polity-and-deference (position 3), abundance-and-stewardship (position 4), witness-and-provenance (position 5), dignity (position 6). The existing RISK_SIGNAL perturbation (#8) is reused for POSTING_FAILED scenarios via existing infrastructure.

## FRS Skills Already Fully Specified

The FRS (EIME_FRS_v1_0_1.docx) fully specifies 8 skills in step-by-step workflow format: pdf_extraction, coa_reference_loader, line_item_classifier, gl_account_mapper, allocation_reviewer, hitl_invoice_gate, journal_entry_builder, and accounting_domain_distillation. The remaining 11 skills were designed from the FRD/FRS description context. Both sets are now in SKILL.md format in the skills/ directory.

EmbarkNow  |  EIME Implementation Bundle  |  v1.0 Draft  |  2026-05-07